📄 Product Brief – DataNanny

Client Name: TechEase Solutions
Consultant Name: Howard Stone
Date: May 9, 2025

Company Background

TechEase Solutions is a mid-sized business consultancy that helps companies streamline operations through data analytics and process automation. Their team works with small to medium-sized enterprises that lack in-house technical expertise but want to leverage big data tools.

Product Features and Functions

DataNanny is a lightweight, user-friendly data monitoring and validation tool designed for business professionals with limited technical backgrounds. Its core features include:

- Automated Data Auditing: Detects anomalies in data sets without the need for coding.

- Real-Time Alerts: Notifies users when data falls outside of defined rules or thresholds.

- User-Defined Rules Engine: Allows business users to define and apply their own validation rules using a guided interface.

- Integration Ready: Compatible with Excel, Google Sheets, and most major BI platforms.

Budget

The estimated cost to develop DataNanny is $85,000. This includes:

- $45,000 for core development and interface design

- $25,000 for testing, QA, and debugging

- $15,000 for post-launch support and integration documentation

Timescale

Total timeframe: 12 weeks (3 months)

- Weeks 1–2: Requirement gathering and rule mapping

- Weeks 3–7: Application development

- Weeks 8–9: System integration and testing

- Weeks 10–11: Beta testing with client data sets

- Week 12: Final deployment and team training

Explanation of Technical Terms

- Data Validation: The process of ensuring data is clean, consistent, and correct before it’s used in reporting or analytics.

- Anomaly Detection: Identifying outliers or unexpected values in a dataset.

- Rules Engine: A system that applies pre-set logic to analyze or manipulate data automatically.

Benefits to Client

DataNanny empowers TechEase Solutions to offer accurate, real-time insights to its customers without needing a dedicated data team. It reduces the time spent on manual data checks, prevents costly reporting errors, and supports confident decision-making.

Competitors and Differentiators

- Competitors: Talend Data Quality, Ataccama, OpenRefine

- Differentiators:

  - Designed for non-technical users

  - No-code rule setup

  - Light, fast, and Excel-integrated

Graphics Suggestions

- Diagram showing how DataNanny sits between data sources and reports

- Screenshot mock-up of the rule builder interface with toggle options and thresholds

Language for Intended Audience

This brief avoids jargon and focuses on how the tool saves time, reduces errors, and simplifies data monitoring for business users. The tone is professional yet accessible.